Task List and hours worked on each task.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Guillem Arman | Guillem Dominguez | Eric Abad | Pau Bordes |
| Make first module for the intro of the game | 2h | 2h |  | 1h |
| Putting the module for the music & FX | 8 h |  |  |  |
| Cleaning and creating sprites and organizing the art |  | 2h | 1h | 13h |
| Searching the right music and the FX | 1:30h |  |  |  |
| Make the arrow (animation, rotation, sprites, sound) | 4h | 5h | 2h | 4h |
| Make the arrow shoot bubbles correctly | 2h | 3h | 1h | 1h |
| Make the Intro Module Scenes | 2h | 2h | 2h | 2h |
| Make Gameplay Modules (Animations, Music, ) |  | 1h |  | 3h |
| Make Game Over module | 2h |  | 1h |  |
| Make the animations for the idle dragon and the machine |  | 1:30h |  | 3h |
| Make the module for the grid | 3h | 2h | 8h | 2h |
| Putting the colliders properly | 5h | 4h | 4h | 1h |
| Make the bubbles pop | 1h | 3h | 2h | 1h |
| Correct the position of the bubbles | 2h | 2h | 2h | 2h |
| Make level 1, 2, 3 | 4h | 5h | 10h | 4h |
| Make that the bubble auto shoot every 10 seconds |  |  | 3h | 1h |
| Make the Hurry Up animation | 1h |  |  | 1:30h |
| Put the next ball into the screen | 30' |  |  |  |
| Implement UI (gameplay module) |  |  | 1h |  |
| Implement Fonts and Ranking |  | 6h |  |  |
| Implement Roof going down | 1h | 2:30h | 2h | 1h |
| Implement Pause/God mode | 30’ |  | 3h | 1h |
| Correcting bugs | 4h | 4h | 2h | 2h |
| Make the Webpage |  | 1h |  | 1h |
| Make the video | 1h | 1h |  | 1h |
| Total HOURS | 45:30 h | 47 h | 44 h | 45:30 h |